|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Activity # | Activity Name | Activity Name Description | Number of Days | Start Date | Dependencies | Milestone |
| 1 | **Management** | Project Management | **20** | 1/12/2016 |  |  |
| 1.1 | Issue of Data Corruption |  | 12 | 1/12/2016 |  |  |
| 1.2 | Schedule of task |  | 8 | 1/25/2016 |  |  |
| 2 | **Research** | Research documentation | **63** | 2/1/2016 |  |  |
| 2.1 | Gather information |  | 20 | 2/1/2016 |  |  |
| 2.2 | Create document |  | 42 | 2/26/2016 |  |  |
| 3 | **Design** | System Architecture | **75** | 4/4/2016 |  |  |
| 3.1 | Collect Requirements |  | 14 | 4/4/2016 |  |  |
| 3.2 | Create system design |  | 30 | 6/6/2016 |  |  |
| 3.3 | Develop system design proposal |  | 3 | 7/11/2016 |  |  |
| 4 | **Build** | System Development | **78** | 7/14/2016 |  |  |
| 4.1 | Complete all coding requirement |  | 58 | 7/14/2016 |  |  |
| 4.2 | Detailed testing plan |  | 3 | 9/26/2016 |  |  |
| 4.3 | Include all content |  | 10 | 9/29/2016 |  |  |
| 4.4 | Testing |  | 10 | 10/14/2016 |  |  |
| 5 | **Implementation** | Transfer System to flash drive | **30** | 10/27/2016 |  |  |
| 5.1 | Redesign software |  | 20 | 11/23/2016 |  |  |
| 5.2 | Embed in Flash Drive |  | 15 | 12/3/2016 |  |  |
| 6 | **Training** | Provide user training | **4** | 12/9/2016 |  |  |
| 7 | **Project Handoff/ Closure** | Finalizing Whole Project | **3** | 12/12/2016 |  |  |
|  | TOTAL DAYS |  | 273 |  |  |  |